WOODBERRY DOWN COMMUNITY ORGANISATION

LIAISON MEETING WITH PARTNERS

Woodberry Down Community Organisation Liaison Meeting with Partners

Tuesday 5th September 6pm – 7pm

Residents:  	Phil Cooke (PC), William Sheehy (WS),  Andrea Anderson (AA), Kristina Zagar (KZ), Leonora Williams (LW), Jackie Myers (JM)

Partners:	Anthony Green (AG), Carol Boye (CB), Trevor Hughes (TH), Michael Pamment (MP)

Apologies: 	Oonagh Gormley (OG), Kalu Amogu (KA)

ITLA	Roda Hassan (RH), Ameera Hassan (AH)

| Item |  | Action |
| --- | --- | --- |
| 1.0 | Minutes of August Liaison Meeting |  |
| 1.1 | Agreed. |  |
| 1.2 | CB shared the data and update on damp and mould with RH. RH subsequently circulated the data on August 6th- the Board action is considered to be completed. In the August Liaison meeting, MP stated that he would provide an update on the replacement of the bubbling glass. He stated that the contractors were sourcing from a different supplier, and Berkeley received confirmation that the glass is currently with the manufacturer. They are in the process of verifying the timeframe with the supplier. MP will share the update with RH once it is received from the contractors. MP reported that Berkeley completed the investigation works on the review of the efficiency of the heat and hot water system in August and that they are currently in the data collection phase. Berkeley aims to conclude the data collection by 18th September and have scheduled a meeting with the Residents' Association for 14th October to update them. TH reported that the Masterplan presentation has been rescheduled to 21st September, just before the AGM meeting. The presentation is scheduled to start at 6:30 pm. AG provided an update for JM regarding the turnout and diversity of the Social Life workshops for resident engagement. AG mentioned that the team primarily consists of females, and NHG expects to provide a more detailed analysis later this month. Concerning the ground floor strategy, RH discussed this with Tom, who confirmed that Berkeley intends to provide an update on the ground floor strategy at the October Board meeting. RH noted that she also raised the request from the Executive Committee for a Ground Floor Strategy Task and Finish Group with Tom. He agreed to discuss this with Jaime. TH also agreed to follow up with Tom and Jaime. | MP TH |

| 2.0 | WDCO action tracker |  |
| --- | --- | --- |
|  | TH reported that the outstanding actions related to the windows remain unchanged and Berkeley is in the same position as last month. They are also still waiting for the consultant’s advice on any other measures recommended to further enhance the performance, operation and use of the KSS1 windows. NHG has shared the outcomes of the WGN investigation/report on the sewerage system, and this action has now been completed. NHG has provided an update on the gates issue, and this action should be marked as completed at the next Board meeting. |  |
| 3.0 | Outstanding Management/Operational Issues (only matters that need to be escalated) |  |
|  | The Executive Committee highlighted the lack of progress on the rodents and pest control strategy. RH reported that Hackney had initially scheduled a meeting on 2nd August, but Omar expressed concerns over the lack of notice. MP updated that a meeting took place after the August Liaison meeting, discussing the best practices for addressing the rodent and pest control strategy. Berkeley has shared information internally and plans to organise a walkabout/meeting onsite. MP will provide RH with the meeting notes to circulate to the Board. KZ suggested more explicit communication on who will keep Omar updated on the progress. CB will relay the need for adequate notice and will clarify who will be leading on this matter. AG reported the carpark at Pewsham has been broken for 6 weeks. AG will meet with the Director of Assets at NHG on 6th September to discuss this and other outstanding issues. RH reported that she received an email from Hartington Court RA about a backdated bill from Insight for incorrectly billed heat charges. Insight failed to implement the energy price change, and residents are expected to pay the difference from October 2021 to the present. MP will investigate and update RH. RH also highlighted issues with the NHG Insight bills, including changes in the standing charge and errors in the letters sent in June. A meeting with Laura from NHG has been requested to address these concerns. AG will convey the ITLA and WDCO reps’ request for a meeting regarding the Insite billing issues. JM raised concerns about a pop-up at the children’s play area on 10th and 17th September, advertised on social media. JM questioned who authorised the pop-up. MP will follow this up with R&R. RH received an email from an ex-WDCO member regarding littering concerns for an upcoming event at Spring Park. RH inquired about who has the responsibility of cleaning up after the food stalls. MP confirmed that the responsibility for litter picking around the food stores will fall upon the organising company. In the event that the company fails to perform this task, Berkeley will ensure that their on-site team takes care of the clean-up. Berkeley has also made it clear that if the organising company does not fulfil its clean-up duties, they will not be invited back. | MP CB MP AG MP |
| 4.0 | Preparation for the September Board |  |
|  | Before the AGM, there will be a Masterplan presentation scheduled for the September Board at 6:30 pm. The election and AGM will follow the presentation and partner updates. |  |
| 5.0 | Partner Updates |  |
|  | TH shared the BH update: He noted that he did not have any health and safety issues to report. In terms of any progress since the last meeting, a third tower crane has been removed. Internal fit outs continued in the A1 shared ownership units; the Energy Centre is now complete and the commissioning process is underway. The facade brickwork and window installation has continued. Berkeley is on target to finish in Summer 2025. In terms of Phase 4, Berkeley have undertaken a redesign to incorporate the additional staircase. The updated application is being prepared for submission in Autumn 2023. The masterplan continues in terms of engagement and the Design Committee’s involvement with WDCO. The first public consultation has been delayed until after the summer, and will now tie in with the Hidden River Festival. CB shared the Hackney update: Berkeley has provided Millco with initial fit-out drawings and are awaiting comments before finalising the fit-out plans and costs. Hackney is working on cost details for the lease terms. A meeting with the working group is expected soon. For the cultural strategy, Hackney is recruiting a cultural lead for the library and cultural team. NH’s former roles on vacant possessions, split household policy, and the Partnership Agreement are being redistributed. CB will provide updates on the split household policy and process mapping at the Round Table meeting. The Partnership Agreement will be circulated for the Board to review before the September Board. The District Heat Network is planning a site visit at Tower Bridge in late September. AG will discuss any outstanding issues, including Insight bills, with NHG’s Director of Assets, Anthony Lord. Awayday priorities: Community Engagement will be on the agenda for the October Liaison meeting. | RH |